AURA Info

Venv>>aura-s

20 May 2026 Completed below

✅ Project setup done (Next.js + FastAPI + MongoDB)

✅ Client Management — List, Add, Edit, Delete, Detail Page (UI + APIs)

✅ Process Discovery — Step 1, 2, 3 (UI + APIs)

✅ Step 4 — File Upload UI + Activity Table UI done

✅ Backend running on localhost:8000

Pending (Sarthak):

⏳ Step 5, 6, 7 UI + Dashboard + Login

Pending (Pratyush):

⏳ Azure Blob Storage + AI Agents (Step 4, 5, 6, 7)

When I need Pratyush:

→ 2–3 Jun — Step 4 File Upload endpoint + AI Activity Extraction agent should be ready (frontend polling is done, waiting on backend AI)

→ 5–6 Jun — GSDA AI Hint Agent

→ 9 Jun — Archetype Generation Agent

→ 14 Jun — AI Summary + PDF Export

On track as per schedule.

Thanks